Meeting Record 1

Date: 30 March 2026

Format: Online meeting

Attendees: All group members

Topic: Decide final version MVP and detail task content

Discussion:

In this meeting, we discussed mechanisms and uses of RT and GT and finalized the MVP version. Final MVP version have changed and add some new features. Furthermore, the meeting also discussed the specific tasks for the MVP and the level of completion required by the end of the first week.

The team had doubts about the tasks that needed to be completed each week. Eventually, we determined a basic MVP. If the progress is fast in the future, we will expand on this basic MVP. At the same time, during the development process, we should leave interfaces for further expansion.

Jiayi Shangguan is in charge of front-end design. She had questions about the level of detail required for the front-end design in the first week, and it was ultimately confirmed that the first week would only involve designing wireframes, rather than a fully functional front-end interface that integrates with the backend.

Decision:

1. GT and RT have been confirmed as mutually convertible, and a transaction fee will be charged during swaps. This fee is dynamically adjusted; as the token supply in the pool decreases, the fee rate increases.

2. When RT reserves fall below the target level, they can now be replenished directly through minting.

3. GT can be used for community governance; staking GT allows participation in community governance, but malicious voting will result in GT deductions.

4. We have determined the entire workflow, the tasks required to be completed each week for the MVP, and the specific details of the work.

Meeting Record 2

Date: 31 March 2026

Format: Online meeting

Attendees: All group members

Topic: Clarify the specific details of GT governance and allocation of tasks

Discussion:

In this meeting, we discussed the detail of GT governance and decided allocation of tasks. Due to the team members were still not fully clear about the details of GT governance, we held this meeting to clarify this point. After discussion of the GT governance, our teams have a basic understanding of the task's difficulty and then divided the work based on the difficulty level.

Decision:

Tasks in the backlog have been decided and assigned.