Meeting Record 1

Date: 9 March 2026

Location: MVB 2.11, in person

Attendees: All group members

Topic:

To decide the product direction and the first version of the project.

Discussion:

In this meeting, each of the four group members(Qi Wu, Jiayi Shangguan, Chaoliang Luo, Su Yan) brought two early project ideas, so we discussed a total of eight possible directions. After comparing these ideas, we agreed that our project should focus on a campus-based swap system inspired by Uniswap.

The main idea is that students can earn points by joining campus activities, and then use those points to swap for real products. After the discussion, the group agreed to move forward with this idea.

Decision:

The group decided to develop Campus Swap as the final project direction.

Meeting Record 2

Date: 13 March 2026

Format: Online meeting

Attendees: All group members

Topic:

To agree on the Scrum process for the project.

Discussion:

In this meeting, the group discussed how to organise the project using Scrum. Member Jiayi Shangguan and Member Su Yan proposed that the team should first build an MVP version before adding more features. The group agreed with this plan.

The team also agreed to use a rotation system, so that each member would take turns being Product Owner and Scrum Master during the project.

After that, Member Su Yan proposed the working timeline and the weekly pair arrangement, showing which two members would be responsible for each week. This plan was discussed by the group and approved by all members.

Decision:

The group agreed to build the MVP first, adopt a rotating Scrum role system, and follow the proposed weekly timeline and pair responsibility plan

Meeting Record 3

Date: 14 March 2026

Format: Online meeting

Attendees: All group members

Topic:

To review the product backlog and Sprint 1 backlog and assign tasks.

Discussion:

Before the meeting, the Product Owner(Jiayi Shangguan) prepared the product backlog and the Sprint 1 backlog. During the meeting, the group reviewed the backlog items together and discussed the details of the planned work.

The members checked whether the tasks were clear, practical, and suitable for the current stage of the project. After the discussion, the group agreed on the backlog content and moved on to task allocation.

Decision:

The group approved the product backlog and Sprint 1 backlog, and the tasks were assigned to group members.

Meeting Record 4

Date: 21 March 2026

Format: Online meeting

Attendees: All group members

Topic:

To confirm the final MVP flow of Campus Swap.

Discussion:

In this meeting, the group agreed on the final MVP flow of the project:

Connect Wallet → Submit Green Action → Verification / Approval → Receive GreenToken (GT) → Swap GT to RewardToken (RT) → Campus Reward

The team agreed that this should be the core flow of the first workable version of Campus Swap. It covers the main user journey from joining the system, submitting a green action, receiving GreenToken, and then swapping it for RewardToken to get campus rewards.

The group also agreed that a deeper AMM mechanism would not be included in the first MVP. It would be added later as a more advanced feature.

Decision:

The group confirmed the MVP flow of Campus Swap and agreed to keep the more advanced AMM mechanism for future development.